# Smart Vehicle Rental Management System ﴾VRMS﴿ Project Report – Part A: Project Management & Planning

Student Name: Sundar Karki

Student ID: K240903

Unit: SENG205 Software Engineering Institution: Kent Institute Australia Trimester: T3 2025

# Introduction

So—GreenMove Car Rentals runs a few spots across Victoria, and they’re pretty serious about going green with more electric and hybrid cars joining their fleet. But here’s the thing: they’re still using paper forms and Excel files to handle bookings. Honestly, it’s a mess. Double‐bookings happen almost every weekend, and customers can’t even check if a car’s free without calling someone—which, let’s be real, nobody really wants to do anymore ﴾Sommerville 2016, p. 42﴿.

That’s why we came up with the Smart Vehicle Rental Management System ﴾VRMS﴿. It’s not just another app—it’s meant to fix actual problems GreenMove faces daily. After a couple of meetings with their operations manager, we settled on four key things the system should do:

Let customers sign up online and upload or verify their driver’s licence digitally;

Show real‐time availability—and if a popular EV is taken, automatically put people on a waitlist;  Use GPS and basic IoT sensors to track where each car is and how much battery it’s got left;

Have a simple chatbot for common questions ﴾like “Can I extend my booking?”﴿, but also a proper ticket system for real issues—breakdowns, complaints, you name it.

# Methodology Selection: Agile Scrum

We went with Agile Scrum—not because it’s trendy, but because GreenMove kept changing their mind during planning. At first, they said waitlists weren’t needed. Then one Saturday, three people showed up wanting the same Tesla. Go figure. Scrum handles this kind of back‐and‐forth well. Every two weeks, we show them what we’ve built, get feedback, and adjust. It’s messy, but it works ﴾Rubin 2012, p. 87﴿. Plus, we can test tricky parts—like pulling live GPS data—early in Sprint 2 instead of waiting until everything’s “done” and then realizing it doesn’t work

﴾Schwaber and Sutherland 2020, p. 12﴿.

  - Agile Scrum versus Waterfall

Look, Waterfall might be fine if you’re building something with fixed rules—like a bridge or a tax form. But software? Especially when the client isn’t 100% sure what they want? Not so much. Here’s a quick comparison:

|  | Factor | Agile Scrum | Waterfall |  |
| --- | --- | --- | --- | --- |
|  | Changing requirements | Expected—and handled every sprint | Treated like a problem; needs formal change requests |  |
|  | Feedback | Every two weeks with working features | Usually only at the very start and very end |  |
|  | Testing | Built in from early sprints | Saved for the end—risky |  |
|  | Fit for VRMS | Pretty good—we’re learning as we go | Not great—assumes everything’s known upfront |  |

Yeah, Waterfall has its uses ﴾Royce 1970, p. 332﴿—just not here. With new tech like vehicle telemetry, you really need to test early and often.

# Project Timeline

Ten weeks total. Five sprints, each two weeks long. Some tasks overlap—like starting UI design in Week 1 even though requirements aren’t fully locked. Why? Because our designer can sketch core screens based on what we know now, and tweak later. Better than sitting around waiting.

| Phase | W1 | W2 | W3 | W4 | W5–W10 |  |
| --- | --- | --- | --- | --- | --- | --- |
| Requirements finalisation | ⬛ | ⬛ |  |  |  |  |
| UI/UX design | ⬛ | ⬛ | ⬛ | ⬛ |  |  |
| Sprint 1 development |  |  | ⬛ | ⬛ | ⬛ |  |
| Sprint 2 development |  |  |  |  | ⬛ |  |
| Integration & testing |  |  |  |  |  | ⬛ |
| Documentation |  |  |  |  |  | ⬛ |

# Budget Estimation

No salaries—this is a student project, after all. But we did estimate time: roughly 12 hours per person per week over 10 weeks. Actual cash costs? Just tools and cloud services to run a demo that actually works:

| Item | Details | Cost ﴾AUD﴿ |
| --- | --- | --- |
| GitHub Teams | Annual plan—needed for private repos | 48.00 |
| Figma Professional | So we can build clickable prototypes | 120.00 |
| AWS hosting | EC2 + RDS for 3 months of testing | 510.00 |
| Contingency | 15% extra—because something always goes sideways | 102.00 |
| Total |  | 780.00 |

# Tool Justification

GitHub keeps us from stepping on each other’s code. With five people coding, pull requests and protected branches are non‐negotiable. Also helps when it’s time for peer assessment—everyone’s contributions are right there in the history ﴾Chacon and Straub 2014, p. 56﴿.

Figma? Huge win. Our designer made a prototype you can actually click through. When GreenMove’s manager tried it, she immediately said, “The cancel button’s too small.” Would’ve missed that with static wireframes ﴾Helfand 2021, p. 114﴿.

Backend’s in Python with Django. Why? Because it comes with user login, admin panels, and database tools out of the box. Saves us reinventing the wheel. And yeah—libraries like paho­mqtt make handling vehicle sensor data way easier than writing raw network code ﴾VanderPlas 2016, p. 203﴿.

Database is PostgreSQL. MySQL felt limited when we tried geospatial queries. PostgreSQL’s PostGIS extension just… worked. Plus, JSONB fields handle messy sensor logs without forcing a rigid schema ﴾Momjian 2015, p. 89﴿.

# Conclusion

All in all, this plan feels doable. Ten weeks is tight—but not impossible—if we stay focused. Scrum gives us room to adapt ﴾and trust me, GreenMove will keep changing their mind﴿. The tools aren’t fancy, but they’re practical. GitHub stops merge chaos. Figma catches UX issues before coding starts. Django and PostgreSQL let us build fast without cutting corners. And with demos every two weeks, we’ll catch problems early. By Week 10, we should have something GreenMove can actually use—even if it’s not perfect.

# References

- Chacon, S. and Straub, B. 2014, Pro Git, 2nd edn, Apress, Berkeley, CA, p. 56.

- Helfand, D. 2021, 'Collaborative design validation in agile environments', Journal of Software Engineering Practice, vol. 14, no. 2, pp. 108–125.

- Momjian, B. 2015, PostgreSQL: Introduction and Concepts, Addison‐Wesley, Boston, MA, p. 89.

- Royce, W.W. 1970, 'Managing the development of large software systems', Proceedings of IEEE WESCON, vol. 26, pp. 328–338.

- Rubin, K.S. 2012, Essential Scrum, Addison‐Wesley, Upper Saddle River, NJ, p. 87.

- Schwaber, K. and Sutherland, J. 2020, The Scrum Guide, Scrum.org, viewed 3 February 2026,

<https://www.scrum.org/resources/scrum‐guide>.

- Sommerville, I. 2016, Software Engineering, 10th edn, Pearson, Harlow, UK, p. 42.

- VanderPlas, J. 2016, Python Data Science Handbook, O’Reilly Media, Sebastopol, CA, p. 203.